Test Plan

DemoBlaze E-Commerce Application — QA Mini Project, Week 2

| Field | Detail |
| --- | --- |
| Prepared By | Jayant Bansal — QA Engineer (Intern) |
| Application Under Test | DemoBlaze Product Store — https://www.demoblaze.com |
| Document Version | 1.0 |
| Date | 17 September 2026 |

# 1. Objective

This plan defines the approach for testing the core end-to-end flows of the DemoBlaze demo storefront: registration, login, product browsing, cart, checkout and the contact form. The goal is to identify functional and usability defects before a simulated release, log them with severity and priority, and track each one through its lifecycle from Open to Closed.

# 2. Scope

In scope:

- Registration and login, including validation and session handling

- Product catalogue — category browsing, filtering and pagination

- Product detail pages and the add-to-cart flow

- Shopping cart — add, remove, quantity and totals

- Checkout and order placement, including the payment form

- Contact Us form

- Cross-browser check on Chrome, Firefox and Edge

- A basic page-load performance check on the home page

Out of scope:

- Real payment gateway integration (DemoBlaze simulates payment only)

- Load, stress or endurance testing

- Backend, database and API-level validation

- A full WCAG accessibility audit

# 3. Test Approach

Testing is manual and black-box, using equivalence partitioning, boundary value analysis and exploratory testing to design cases, supplemented by error guessing around the payment and cart forms where DemoBlaze is known to be permissive. Each test case is executed against the live site and marked Pass, Fail, Blocked or Not Executed. Every failure is logged as a defect with a severity and a priority, and its status is tracked from Open through to Closed (or Deferred / Rejected where applicable) in the Bug Log.

# 4. Test Environment

| Item | Detail |
| --- | --- |
| Operating System | Windows 11 Pro 23H2 |
| Browsers | Google Chrome 129, Mozilla Firefox 131, Microsoft Edge 129 |
| Application URL | https://www.demoblaze.com |
| Defect Tracking | Jira-style bug log (Excel), severity/priority classification |

# 5. Entry and Exit Criteria

Entry criteria:

- The application is accessible at the URL above

- Test cases have been designed and reviewed

Exit criteria:

- All planned test cases have been executed

- No Critical-severity defect remains Open

- Every defect raised has a severity, a priority and a current status

# 6. Schedule

| Activity | Dates |
| --- | --- |
| Test planning and test case design | 07 – 08 Sep 2026 |
| Test execution (Cycle 1) | 09 – 14 Sep 2026 |
| Defect retest and closure | 15 Sep 2026 |
| Reporting | 16 – 17 Sep 2026 |

# 7. Deliverables

- Test Plan (this document)

- Bug Log — defects with severity, priority and full lifecycle history

- Test Summary Report