Test Summary Report

DemoBlaze E-Commerce Application — QA Mini Project, Week 2

| Field | Detail |
| --- | --- |
| Prepared By | Jayant Bansal — QA Engineer (Intern) |
| Application Under Test | DemoBlaze Product Store — https://www.demoblaze.com |
| Execution Window | 07 – 16 September 2026 |
| Report Date | 17 September 2026 |

# 1. Overview

This report summarises the results of Test Cycle 1 against the DemoBlaze storefront, run between 07 and 16 September 2026 as described in the Test Plan. 71 test cases were designed across registration, login, catalogue, product details, cart, checkout, the contact form, cross-browser compatibility and basic performance. 22 defects were logged with severity and priority and tracked through their lifecycle in the Bug Log.

# 2. Test Execution Summary

| Module | Total | Pass | Fail | Blocked | Not Exec. |
| --- | --- | --- | --- | --- | --- |
| Registration | 8 | 6 | 2 | 0 | 0 |
| Login & Session | 10 | 7 | 3 | 0 | 0 |
| Product Catalogue | 8 | 5 | 3 | 0 | 0 |
| Product Details | 8 | 5 | 3 | 0 | 0 |
| Shopping Cart | 10 | 7 | 3 | 0 | 0 |
| Checkout | 10 | 4 | 5 | 1 | 0 |
| Contact Us | 4 | 3 | 1 | 0 | 0 |
| Compatibility | 5 | 4 | 1 | 0 | 0 |
| Performance | 3 | 2 | 1 | 0 | 0 |
| Regression | 2 | 2 | 0 | 0 | 0 |
| API | 2 | 0 | 0 | 0 | 2 |
| Accessibility | 1 | 0 | 0 | 1 | 0 |
| Total | 71 | 45 | 22 | 2 | 2 |

69 of 71 test cases were executed (97.2%). Of those, 45 passed and 22 failed, a pass rate of 65.2%. Checkout carried the heaviest failure concentration (5 of 10 cases failed, plus 1 blocked), consistent with it being the highest-risk module in scope.

# 3. Defect Summary

By severity:

| Critical | Major | Minor | Trivial |
| --- | --- | --- | --- |
| 3 | 11 | 6 | 2 |

By priority:

| Highest | High | Medium | Low |
| --- | --- | --- | --- |
| 2 | 6 | 10 | 4 |

By status:

| Closed | Deferred | In Progress | Open |
| --- | --- | --- | --- |
| 16 | 4 | 1 | 1 |

16 of 22 defects (72.7%) reached Closed status inside the cycle after a fix and a retest. The remainder are Deferred to a later release, one is still In Progress, and one Minor/Low defect (DBQA-109) remains Open and untriaged.

# 4. Key Defects

| ID | Sev. / Pri. | Status | Summary |
| --- | --- | --- | --- |
| DBQA-101 | Critical / Highest | Closed | Full 16-digit credit card number is displayed in clear text on the purchase confirmation dialog |
| DBQA-102 | Critical / Highest | Closed | Order is accepted with an arbitrary non-numeric credit card value (no length or Luhn validation) |
| DBQA-103 | Critical / High | Closed | Checkout can be completed from an empty cart, creating a confirmed order with an amount of 0 USD |
| DBQA-107 | Major / High | Deferred | No account lockout or rate limiting - 100 consecutive failed login attempts are accepted |
| DBQA-121 | Major / Medium | In Progress | Session never expires - an idle authenticated session is still valid after 12 hours |

# 5. Conclusion and Recommendation

Testing found the core browsing, cart and account flows of DemoBlaze to be largely functional, but surfaced three Critical defects in the checkout and payment path, most notably an unmasked card number on the confirmation screen (DBQA-101) and the absence of any payment field validation (DBQA-102). All three Critical defects were fixed and verified Closed within the cycle. One High-priority defect (DBQA-107, no login lockout) is deferred to the next release behind an interim mitigation, one Major defect (DBQA-121, session never expires) is still in progress, and one Minor defect (DBQA-109) has not yet been triaged.

Given that every Critical defect is resolved and the remaining open items are lower severity or already mitigated, the recommendation is to proceed with release on the condition that DBQA-107, DBQA-121 and DBQA-109 are tracked to closure in the following cycle.